RetailGo Sprint 1 Report

RetailGo,The RetailGo team 10/29/23.

**Actions to stop doing:**

The team needs to stop pushing code directly to the main branch. It causes merge conflicts that costs the team a lot of time and messes up the main branch.

**Actions to start doing:**

The team needs to start making sure that tasks on which other tasks depend get done promptly.

The team needs to start making pull requests for tasks.

**Actions to keep doing:**

The team successfully coordinated between the backend and frontend structure, researched easy-to-integrate cloud providers for databases, etc. and tested locally before connecting it to these cloud providers. This gave us confidence in the functionality so that we could isolate the problem to database connection (for example), and helped resolve those issues quickly.

**Work completed**

**Frontend:**

* Homepage
* Inventory Page
* Landing page
* Clerk Authentication
* Login page


**Backend**

* Architecture Design
* Backend CRUD inventory
* Ent + Infra Setup
* Database Design

**Work completion rate:**

**Total User stories completed: 2**

**Total number of estimated ideal work hours: estimated 45 work hours.**

**Total number of days: 14  
  
**